**Project Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory iOS |
| **Purpose:** | Project Implementation |
| **Day, Date & Time:** | Friday, 11/03/2018 & 11:00 a.m. |
| **Location of Meeting:** | Library, Second floor – student success center |
| **Attendees:** | Manogna Sivangula  Vamshi Raj Jennaikode  Shruthi Patlola  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
| **Absentees:** | None |
|  |  |

**Agenda:**

* Introductions of attendees
* Background of project
* Review of project-related documents (i.e. business case, project charter)
* Discussion of project organizational structure
* Discussion of project scope, time, and cost goals
* Discussion of other important topics
* List of action items from meeting

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Assigned To** | **Due Date** |
| Retrieving data for user requests | Manogna Sivangula | 11/08/2018 |
| Forgot password functionality testing | Sruthi patlolla | 11/07/2018 |
| Implement forgot password with in-built database functionalities. | Vamshi Raj Jennaikode | 11/09/2018 |
| Sign-up screen testing | Naga Ravi Teja Sai Mohan Vummidi | 10/27/2018 |
| Database connection testing | Midhun Kumar Kurapati | 11/01/2018 |
| Log-in screen functionalities testing | Bharadwaj Dasari | 10/26/2018 |

**Date and time of next project team meeting:**

10/26/2018 & 8:00 a.m. CH1350