**Project Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory iOS |
| **Purpose:** | Project Implementation |
| **Day, Date & Time:** | Friday, 11/17/2018 & 03:00 p.m. |
| **Location of Meeting:** | Library, First floor |
| **Attendees:** | Manogna Sivangula  Vamshi Raj Jennaikode  Shruthi Patlolla  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
| **Absentees:** | None |
|  |  |

**Agenda:**

* Introductions of attendees
* Background of project
* Review of project-related documents (i.e. business case, project charter)
* Challenges faced in the current week development work
* Things to do for the next week.
* List of action items from meeting

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Assigned To** | **Due Date** |
| Test the forgot password functionality.  Create product tables in back-endless. | Manogna Sivangula | 11/22/2018 |
| Review and update User profile page | Sruthi patlolla | 11/21/2018 |
| Implement Dashboard functionality | Vamshi Raj Jennaikode | 11/24/2018 |
| Adding announcements to Dashboards | Naga Ravi Teja Sai Mohan Vummidi | 11/23/2018 |
| Store product details in product tables to back-endless database. | Midhun Kumar Kurapati | 11/22/2018 |
| Retrieve product details from back-endless database. | Bharadwaj Dasari | 10/24/2018 |

**Date and time of next project team meeting:**

11/26/2018 & 8:00 a.m. CH1350