**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Week:** | Week #09: 10-22-2018 to 10-28-2018 |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Sivangula  Shruthi Patlola  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
|  |  |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Back-endless connection establishment, make sure whether connection is working or not. |
| **Achieved objectives** | Connection establishment but it is not working. Working on it. |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Perfect Backend-less working, creating data and retrieving data from data base. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.