**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Week:** | Week #10: 10-28-2018 to 11-04-2018 |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Sivangula  Shruthi Patlola  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
|  |  |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Back-endless connection establishment and Create tables and store data in the tables. |
| **Achieved objectives** | Connection established. Tables created with some data. |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Retrieving data for user requests and implementing forgot password functionality with back-endless inbuilt functions.  Unit testing for all functionalities. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.