**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Week:** | Week #11: 11-05-2018 to 11-09-2018 |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Shivangula  Shruthi Patlolla  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
|  |  |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Authentication for login page using the backendless data, add forgot password functionality using backendless, design user profile page. |
| **Achieved objectives** | Completed authentication, designed forgot password and added functionality, designed user profile page. |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Retrieve data for user profile page, test login authentication functionality and user profile page and also the forgot password functionality. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.