**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Week:** | Week #12: 11-12-2018 to 11-17-2018 |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Sivangula  Shruthi Patlolla  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |
|  |  |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | Retrieve data for user profile page,  Test login authentication functionality and user profile page.  The forgot password functionality. |
| **Achieved objectives** | Retrieved data from user profile page,  Tested user login authentication and user profile page.  Implemented forgot password functionality |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Test forgot password functionality.  Test user profile page and user sessions.  Create tables for products. Store and retrieve data from products tables. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.