**PLAN IN EACH WEEK**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Sivangula  Shruthi Patlola  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |

|  |  |  |
| --- | --- | --- |
| **S.NO** | **Week** | **Planned schedule in a week** |
| 1 | Aug 27-31 | Project description  Team formation |
| 2 | Sept 3-7 | Client meeting  Project requirements |
| 3 | Sept 10-14 | Project charter  Review project requirements |
| 4 | Sept 17-21 | Budget planning  Schedule planning |
| 5 | Sept 24-28 | Requirements gathering |
| 6 | Oct 01-05 | Approval of requirements |
| 7 | Oct 08-12 | Uses cases  Prototype |
| 8 | Oct 15-19 | Design of project |
| 9 | Oct 22-26 | Designing  Milestone - 1 – Prototype of the complete project |
| 10 | Oct 29- Nov 03 | Implementation  Login page & component |
| 11 | Nov 05-09 | Implementation  Milestone – 2 |
| 12 | Nov 12-16 | Client meeting  Approval from client |
| 13 | Nov 26-30 | Implementation |
| 14 | Dec 03-07 | Milestone – 3 |
| 15 | Dec 10-14 | Project presentation |