**PLAN IN EACH WEEK**

|  |  |
| --- | --- |
| **Project Name:** | Smart Inventory IOS |
| **Team Members:** | Vamshi Raj Jennaikode  Manogna Sivangula  Shruthi Patlola  Bharadwaj Dasari  Midhun Kumar Kurapati  Naga Ravi Teja Sai Mohan Vummidi |

|  |  |  |
| --- | --- | --- |
| **S.NO** | **Week** | **Planned schedule in a week** |
| 1 | Jan 14-20 | Project requirements  Planning for uncompleted tasks  Client meeting |
| 2 | Jan 21-27 | Analyzing project requirements  Schedule planning  Review project requirements |
| 3 | Jan 28- Feb 3 | Gathering requirements for dashboard  Design a view of dashboard & announcements  Implement initial functionality |
| 4 | Feb 4 - 10 | Implement functionality of Dashboard |
| 5 | Feb 11-17 | Gathering requirements for Announcements  Design a view for announcements |
| 6 | Feb 18-24 | Implement Announcements functionality |
| 7 | Feb 25 – Mar 3 | Gathering requirements for Chat functionality  Design a view for chats |
| 8 | Mar 4-10 | Implement chat functionality |
| 9 | Mar 11 -17 | Gathering requirements for user account  Design a view for user account |
| 10 | Mar 18-22 | Implementation of user account  Design to generate & upload shipping labels |
| 11 | Mar 23-30 | Spring Break |
| 12 | Apr 01-07 | Design for payments & track shipping  Implement payments functionality |
| 13 | Apr 8-14 | Unit Testing |
| 14 | Apr 15-21 | Integrated testing |
| 15 | Apr 22-28 | Project presentation & Final submission |